INSY6212 GROUP TASK

Group 2

Assignment 2

Group Members:

- Denzel Tinotenda Pawandiwa ST10457186

- Joe Leo Van Niekerk ST10445055

- Tinotenda Nyakatsari ST10437488

- Tayler Usmar ST10445063

- Maphutha Nkgopjane Nogana ST10377354

EMERGENCY SOS SERVICES

Q.1.1: Project Evaluation Form

Explain the importance of a project evaluation form and explain why you would need to have one set up for your project.

A Project Evaluation Form is a formal, standardized tool used to objectively assess, score, and compare potential projects against an organization's strategic goals and defined selection criteria (PMI, 2021).

Importance:

- It ensures strategic alignment, confirming that the selected project contributes to the organization's mission (Wysocki, 2014).

- It provides a quantitative justification for resource allocation, ensuring the most valuable projects receive funding (Heagney, 2016).

- It serves as a baseline for measuring success and performance throughout the project lifecycle.

Why it's needed for the Emergency SOS Project:

The form is essential to:

- Validate Project Selection: Formally document the reasons why the Emergency SOS Services project was chosen over other safety/health/wellness alternatives (e.g., Anonymous Incident Reporting).

- Assess Feasibility: Evaluate the project against critical constraints, specifically the fixed R1 750 000 budget and the 12-month deadline, to confirm it is deliverable with the mandated minimum of four team members (Project Case Study, 2024).

- Priorities Non-Functional Requirements (NFRs): Score the project based on the ability to achieve the critical NFRs, such as high availability in low network areas and simplicity, which are non-negotiable for an emergency application (ISO/IEC/IEEE, 2011).

Q.1.2: Cross-Platform Development Trend

What is cross-platform development?

Cross-platform development is the practice of building software applications, specifically mobile apps, that are designed to run on multiple operating systems (like iOS and Android) using a single, unified codebase (Leffingwell, 2011). Frameworks like Flutter or React Native are used to translate this single code into native-like applications for each platform, allowing for wider market reach.

How will cross-platform development contribute to meeting your project timelines?

Cross-platform development is a critical factor for meeting the strict 12-month project timeline by offering significant efficiency gains:

- Reduced Development Effort: Since only one codebase is written and maintained, development time is substantially reduced compared to building two separate native applications (iOS and Android) (Gupta and Sharma, 2020).

- Faster Team Velocity: The small, mandated team only needs expertise in a single technology stack, allowing the four members to work concurrently on the same code without the need for platform-specific specialists for the majority of the work.

- Simplified Testing and Deployment: Testing and quality assurance (QA) cycles are shortened as a single code base is tested, accelerating the project through development milestones and reducing the risk of missing the 12-month deadline.

Identify three potential risks associated with cross-platform development.

- Performance Degradation: Cross-platform apps may introduce an abstraction layer that can lead to slightly slower performance or reduced fluidity compared to purely native apps, which is a risk for an SOS application where immediate responsiveness is vital (Shahzad et al., 2021).

- Limited Access to Native APIs: New or highly specific platform features (e.g., advanced location services, biometric security features) may not be immediately supported by the cross-platform framework, potentially requiring complex, time-consuming "bridge code" to be written (Gupta and Sharma, 2020).

- Tool/Framework Dependency and Stability: The project is reliant on the long-term stability and update schedule of the third-party framework (e.g., React Native or Flutter). A sudden change in the framework or its discontinuation could severely halt development and maintenance efforts.

Explain how cross-platform development will enhance the user experience and usability of your application.

Cross-platform development enhances the user experience (UX) and usability of the Emergency SOS application by focusing resources on consistency and simplicity:

- Consistent UI/UX: The single codebase ensures that the application's interface, navigation flow, and critical elements (like the SOS button) look and behave identically across both Android and iOS devices. This consistency improves usability by reducing the cognitive load on users, especially crucial in a high-stress emergency situation (Nielsen, 1993).

- Focused Design Effort: The development team's design efforts are concentrated on perfecting a single, optimal user flow, ensuring the app remains simple enough to be used quickly in an emergency situation (Project Case Study, 2024), regardless of the user's mobile operating system.

Q.1.3: Project Charter Deliverables

Identify five major deliverables that would form part of your project charter.

The Project Charter is a key project management document that formally authorizes the existence of a project and provides the project manager with the authority to apply organizational resources to project activities (PMI, 2021).

The five major deliverables are:

- Project Purpose and Measurable Objectives: The primary goal (e.g., "Deploy a stable cross-platform Emergency SOS mobile app within 12 months.") coupled with measurable objectives (e.g., "Achieve 99% uptime availability and a 4-star minimum user rating for usability and simplicity.").

- High-Level Project Requirements and Success Criteria: Identification of the core need (addressing safety/health/wellness) and the conditions that must be met to declare the project a success (e.g., successful deployment to both major app stores and adherence to the high availability in low network areas NFR).

- Summary Milestone Schedule: A high-level schedule showing the major checkpoints (e.g., "Phase 1 Completion: End-to-end prototype tested by Month 3," and "Project Go-Live: Month 12"), essential for managing the strict 12-month deadline.

- Assigned Project Manager and Responsibility Authority Level: Formal identification of the individual assigned as the Project Manager and the scope of their authority to utilize the R1 750 000 budget and direct the minimum four-member project team.

- Summary Budget and Key Stakeholder List: Documentation of the total authorized budget (R1 750 000) and a list of key parties, including the Sponsor (Community-Driven Technology Initiative) and the ultimate Beneficiaries (Community Residents).

Question 2

https://drive.google.com/file/d/1RYFltISgPUlEukoFzfK0YHeMEJgGBCmf/view?usp=sharing

- The proper version is on the other folder!!

Question 3

https://github.com/VanNiekerkJoe/SOS-Emergency-App.git

Milestone 1: Requirements Approved

Milestone 2: Prototype Ready

Milestone 3: Launch

Question 4

Question5 :

- Name of students being evaluated: Denzel Tinotenda Pawandiwa ST10457186 - Joe Leo Van Niekerk ST10445055 - Tinotenda Nyakatsari ST10437488 - Tayler Usmar ST10445063

| The student’s personal work: |  | Seldom 0 |  | Frequently 1 |  | Always 2 |
| --- | --- | --- | --- | --- | --- | --- |
| The student contributed good ideas that added value to the people and produced high quality work. |  |  |  |  |  | 2 |
| The student performed their tasks in line with what was expected of them. |  |  |  |  |  | 2 |
| The student managed their own time well and met deadlines. |  |  |  |  |  | 2 |
| The students work as part of a team: |  |  |  |  |  |  |  |
| The student accepted responsibility for a far portion of the tasks and was an enthusiastic member of any team. |  |  |  |  |  |  | 2 |  |
| The student helped others to be successful and worked well with other members of the team. |  |  |  |  |  |  | 2 |  |

Total: 10/10

Q.5.2

SELF-EVALUATION: REFLECTIVE REPORT

Student: Maphutha Nkgopjane Nogana (ST10377354) Group: 2 (INSY6212 Assignment 2) Project: Emergency SOS Services Mobile Application

1.0 Introduction

This self-reflective report serves to document the personal and professional experience gained during the planning and initiation phase of the Emergency SOS Services Mobile Application project. The primary purpose of this assignment was to apply core project management principles—specifically project initiation documentation and requirements analysis—to a complex, constrained, real-world case study. The value of this assignment lies in developing the ability to strategically justify technical decisions, manage fixed resources (R1,750,000 budget and 12-month deadline), and create foundational documents (like the Project Evaluation Form and Project Charter) essential for project success and stakeholder alignment.

2.0 Skills Learnt

The project provided practical experience in three distinct areas of professional skill development:

2.1 Technical Skills

I significantly enhanced my academic research and justification skills. This involved deep-diving into sources like the PMBOK Guide and ISO standards (e.g., ISO/IEC/IEEE 29148) to ground project decisions formally. For instance, I used data and scholarly articles to justify the critical decision to use cross-platform development by analyzing the trade-off between slight performance degradation and the substantial efficiency gains needed to meet the 12-month deadline.

2.2 Communication and Teamwork Skills

I played an active role in brainstorming the necessary deliverables for the Project Charter and providing critical, structured feedback on draft sections. The team established a successful feedback loop by clearly articulating project constraints (like the mandated four-member team) and ensuring all written justifications were coherent, contributing to a unified final document.

2.3 Management Skills

I applied time management by prioritizing the complex, research-heavy questions (Q1.1, Q1.2, Q1.3) early in the project timeline, ensuring that the project's strategic foundations were locked in before proceeding to other sections. My primary problem-solving effort involved proposing a standard citation style and structure, which streamlined the consolidation of work from different team members and ensured final academic integrity.

3.0 Role in the Team

3.1 Role and Contribution

My primary function within the team was the Lead Researcher and Foundational Document Coordinator. My specific contribution was authoring the initial core sections of the assignment: Project Evaluation Form Justification, Cross-Platform Development Analysis, and the Project Charter Deliverables.

My work added value by:

- Establishing the academic rigor and formal project management language used throughout the report.

- Solidifying the technical justification for using cross-platform methods, which is critical for adherence to the tight 12-month schedule and R1,750,000 budget.

- Defining the core success criteria and deliverables, preventing scope creep.

3.2 Handling Team Dynamics

The team dynamics were generally positive, facilitated by open communication channels (e.g., dedicated group chat). We successfully handled a minor conflict concerning the presentation format and citation style by implementing a democratic vote, followed by my detailed instruction on the chosen Harvard referencing standard. This promoted a sense of shared ownership and resolved the concern quickly and constructively.

4.0 Research and Technology

4.1 Information Gathering and Presentation

Information was primarily gathered from academic databases and reputable industry sources (e.g., the Project Management Institute).

Task Examples:

- Project Evaluation Form Justification: Required research into the formal purpose and strategic value of project selection tools, referencing texts by Wysocki and Heagney.

- Cross-Platform Risk Analysis: Required comparative research on frameworks (e.g., Flutter/React Native) to identify associated risks like Performance Degradation and Limited Access to Native APIs.

4.2 Tools and Technology

We utilized Google Docs for real-time collaborative editing, which was essential for a geographically dispersed team. Zotero was used as the primary citation management tool to ensure the referencing section was accurate and consistent.

The final deliverable was presented as a formal academic report using numbered headings, in-text citations, and a dedicated reference list, suitable for submission to a university module.

5.0 Personal Strengths and Weaknesses

5.1 Tasks Excelled In

I excelled in the analytical and strategic justification components of the assignment (Q.1.1 and Q.1.2), where the core arguments needed to be built on formal project management theory and specific project constraints.

5.2 Strengths Identified (At least five)

- Meticulous Researcher: Ensuring all facts and claims were backed by current, reputable citations.

- Clear, Concise Writer: Structuring complex arguments into easily digestible, formal report language.

- Strong Task Ownership: Taking full responsibility for my assigned deliverables from initial draft to final review.

- Proactive Communicator: Initiating check-ins and providing updates to the team without prompting.

- Systems-Thinking Approach: Evaluating decisions (like Cross-Platform) based on their downstream impact on the budget, timeline, and team composition.

5.3 Tasks Struggled With and Improvement

Struggled With: Consolidating the final report structure and writing style from various contributors. This proved time-consuming due to variations in individual writing styles and formatting preferences. Why Challenging: The need to unify the document late in the process led to a bottleneck in the final quality assurance stage. Improvement: In future projects, I will advocate for setting up a mandatory, shared style guide and assign a dedicated Document Editor role from the start of the project to manage style consistency dynamically.

6.0 Relationships

6.1 Aspects that Worked Well

The working relationship with all team members, particularly Joe Leo Van Niekerk, was highly effective. This success stemmed from mutual trust, which allowed for clear division of labour without the need for micromanagement, and high accountability, ensuring all group members met their promised internal deadlines.

6.2 Ways to Strengthen or Improve Relationships

To strengthen the collaboration further, I would implement a more formalised, standing weekly status check (even if only 15 minutes). While ad-hoc communication was strong, a dedicated session would ensure everyone is aware of potential non-critical blockers or resource issues early, further reducing overall project risk.

7.0 Impact

7.1 How Contributions Added Value

My work provided the critical rationale for the Emergency SOS App project. By formally justifying the use of a Project Evaluation Form, I provided the necessary structure to strategically align the app with the sponsor's goals. Furthermore, my analysis of the Cross-Platform Trend directly ensured the team's technical approach was optimized to respect the non-negotiable 12-month completion deadline and small four-member team constraint.

7.2 Creating a More Positive or Significant Impact

To have had a more significant impact, I could have proactively initiated the creation of the Summary Milestone Schedule (a deliverable I identified in Q1.3) immediately after the Project Charter was drafted. Translating the defined requirements into a visual timeline would have given the team a better sense of progress and provided stronger project control from the outset.

8.0 Conclusion

The completion of the INSY6212 assignment was an invaluable exercise in foundational project management and technical justification. Key Takeaway 1 is the non-negotiable need for strategic alignment through formal documentation (like the Project Charter) before any execution begins. Key Takeaway 2 highlights the practical necessity of making informed technical trade-offs (e.g., choosing cross-platform) when facing severe resource and time constraints. My primary Learning Outcome is the importance of not only being a strong individual contributor but also taking on the proactive role of document steward to ensure the entire final report is structurally and stylistically seamless.

References

- The Independent Institute of Education (IIE). (2025). Information Systems 2B: INSY6212 Module Outline 2025 (First Edition: 2025). [Module Outline].

- Gupta, A. and Sharma, A., 2020. Cross-platform mobile development using React Native framework. International Journal of Computer Applications, 174(5), pp.1-4.

- Heagney, J., 2016. Fundamentals of project management. 5th ed. New York: AMACOM.

- ISO/IEC/IEEE, 2011. ISO/IEC/IEEE 29148:2011 Systems and software engineering - Life cycle processes - Requirements engineering. Geneva: International Organization for Standardization.

- Leffingwell, D., 2011. Agile software requirements: Lean requirements practices for teams, programs, and the enterprise. Boston: Addison-Wesley.

- Nielsen, J., 1993. Usability engineering. San Diego: Academic Press.

- PMI (Project Management Institute), 2021. A Guide to the Project Management Body of Knowledge (PMBOK® Guide) – Seventh Edition and The Standard for Project Management. Newtown Square: Project Management Institute.

- Project Case Study, 2024. Assignment Topic: Designing and Developing an App project. [Internal Document].

- Shahzad, M.K., Anjum, S. and Bashir, I., 2021. Performance Analysis of Cross-Platform Mobile Application Development Frameworks: A Comparative Study. IEEE Access, 9, pp.76348-76361.

- Wysocki, R.K., 2014. Effective project management: Traditional, agile, extreme. 7th ed. Indianapolis: Wiley.